# Minutes of Meeting

Date: 18 July 2026

Meeting Opening Time: 10.00 AM

Chair: Anthony Sutan Lie (Team Leader – Weeks 1–4)

Attendees: Anthony Sutan Lie, Sakshi Saini, Prathyusha Biradar

Topics Discussed

- Formed the team (3 members) and selected the project: AI-Powered Personal Health Assistant (noted approval email from unit tutor Dr. Farzad Sanati received on 17 July 2026).

- Discussed and finalized the project scope (user requirements, core functionalities, simulated wearable data sources, zero PHI privacy constraints).

- Created the use case diagram (8 main use cases) and context diagram mapping external system entities.

- Converted use cases into 5 functional subsystems.

- Allocated subsystem ownership:

- Anthony Sutan Lie: Recommendation Engine

- Sakshi Saini: User Management & Data Integration

- Prathyusha Biradar: Conversational Chatbot & Mental Health

- Agreed on a weekly meeting schedule and rotating sprint leadership (Anthony: Weeks 1–4, Sakshi: Weeks 5–8, Prathyusha: Weeks 9–12).

Action Items

| S.No | Task Description | Allocated To | Proposed Completion Date |
| --- | --- | --- | --- |
| 1 | Review and confirm the project scope draft | All | 20 July 2026 |
| 2 | Set up shared repo/workspace and communication channel | Anthony Sutan Lie | 21 July 2026 |
| 3 | Draft functional requirements - user management & data integration | Sakshi Saini | 24 July 2026 |
| 4 | Draft functional requirements - recommendation engine | Anthony Sutan Lie | 24 July 2026 |
| 5 | Draft functional requirements - chatbot & mental health | Prathyusha Biradar | 24 July 2026 |

Meeting Closed Time: 11.30 AM