# Minutes of Meeting

Date: 25 July 2026

Meeting Opening Time: 10:00 AM

Chair: Anthony Sutan Lie (Team Leader – Weeks 1–4)

Attendees: Anthony Sutan Lie, Sakshi Saini, Prathyusha Biradar

Topics Discussed

- Reviewed Week 1 deliverables (scope statements, use case & context diagrams, subsystem allocation).

- Derived 10 Functional Requirements (FR1–FR10) and 9 Non-Functional Requirements (NFR1–NFR9) directly from use cases.

- Decided on the Agile Scrum methodology with 2-week sprint cycles.

- Agreed on the tech stack: React Native (Expo), Node.js + Express, PostgreSQL (with Pgvector extension), Firebase Auth, and Anthropic Claude API.

- Mapped requirements to software components across the 5 subsystems.

- Identified key deliverables and documentation required for Assignment 1 (SRS, system architecture design, Gantt chart schedule, ISO 31000 risk register).

- Confirmed required development tooling (VS Code, Expo CLI, PostgreSQL/Pgvector, GitHub, Postman, Figma, Trello).

- Estimated total project effort (~188 hours), mapped task dependencies, and established core Epic User Stories (~53 story points total).

Action Items

| S.No | Task Description | Allocated To | Proposed Completion Date |
| --- | --- | --- | --- |
| 1 | Confirm meeting schedule with everyone's real availability | All | 26 July 2026 |
| 2 | Set up development environment, local SDKs, and developer tools | All | 27 July 2026 |
| 3 | Begin database schema design & mock wearable JSON payload structure | Sakshi Saini | 28 July 2026 |
| 4 | Begin UI/UX wireframes in Figma for dashboard and chatbot screens | Prathyusha Biradar | 28 July 2026 |
| 5 | Begin backend Express API scaffolding & RAG prompt pipeline structure | Anthony Sutan Lie | 28 July 2026 |

Meeting Closed Time: 11.30 AM