# Minutes of Meeting

Date: 28 July 2026

Meeting Opening Time: 10:00 AM

Chair: Anthony Sutan Lie (Team Leader – Weeks 1–4)

Attendees: Anthony Sutan Lie, Sakshi Saini, Prathyusha Biradar

Topics Discussed

1. System Design & Architecture Review:

- Reviewed Member 1’s high-level architecture diagram and vector database design (PostgreSQL with Pgvector for RAG context storage alongside Firebase Auth).

- Confirmed zero Protected Health Information (PHI) constraints and validated the deterministic safety fallback engine flow for mental health crisis triggers.

2. UX/UI Prototyping & Wireframing:

- Reviewed Figma wireframes created by Member 3 for the Interactive Health Dashboard, Conversational AI Chatbot interface, and Mindfulness module.

- Ensured responsive design alignment for cross-platform mobile views in React Native (Expo).

# 3. Requirements & Scope Traceability:

- Verified Member 2’s Software Requirements Specification (SRS) table mapping Functional Requirements (FR1–FR10) directly to overall Project Objectives (Obj 1–5).

- Confirmed Non-Functional Requirements (NFR1–NFR9), specifically response latency (<2.5s) and security encryption targets (AES-256 / TLS 1.3).

4. Assignment 1 Final Compilation & Submission Readiness:

- Conducted a thorough audit of the Work Breakdown Structure (WBS), Gantt chart, RACI table, and ISO 31000 Risk Register.

- Performed CQUniversity Harvard referencing checks across all citations and verified Part B Individual Learning Plans.

5. Sprint 1 Preparation (Upcoming Week 4):

- Set up GitHub repository branching strategy and Trello backlog board ahead of Sprint 1 development kicking off in Week 4.

Action Items

| S.No | Task Description | Allocated To | Proposed Completion Date |
| --- | --- | --- | --- |
| 1 | Finalize ASCII Architecture Diagram & RAG Data Flow description in Part A draft | Anthony Sutan Lie | 29 July 2026 |
| 2 | Finalize SRS mapping table (FRs/NFRs) and innovation sections | Sakshi Saini | 29 July 2026 |
| 3 | Finalize Gantt chart timeline, WBS package breakdown, and Risk Register | Prathyusha Biradar | 29 July 2026 |
| 4 | Perform final Harvard Referencing audit & format trailing periods/italics | Anthony Sutan Lie | 30 July 2026 |
| 5 | Set up GitHub repository, main branch protection, and Trello board for Sprint 1 | Sakshi Saini | 31 July 2026 |
| 6 | Assemble and submit final Assignment 1 (Part A and Part B) on Moodle | Prathyusha Biradar | 31 July 2026 |

Meeting Closed Time: 11.30 AM